KIN

Claude Code Build Brief  ·  Core Features + Calendar Sync

Version 1.0  ·  March 24, 2026  ·  Confidential

# Purpose of This Document

This brief is a direct instruction set for Claude Code. It defines what to build, in what order, and to what standard — using Cozi (the market leader with 20M users) as the baseline floor and Kin's differentiated architecture as the ceiling.

Cozi's users love what it does for family coordination. They hate the dated UI, zero AI, broken calendar sync, shared-account privacy problem, and a 2024 bait-and-switch monetization change. This document ensures Kin ships everything Cozi does well — and beats every complaint users have filed against it.

# Section 1 — Feature Parity + Upgrade Matrix

Build everything in the P0 column first. P1 follows immediately after. P2 is Phase 2.

Priority key: P0 = must ship in MVP  ·  P1 = ship before public launch  ·  P2 = Phase 2 roadmap

| Feature | What Cozi Does | What Kin Does Better | Priority |
| --- | --- | --- | --- |
| Shared Family Calendar | Color-coded per member. Basic shared view. Popular but gets cluttered. | Color-coded per parent + kids. AI-powered conflict detection. Proactive alerts when schedules collide. | P0 |
| 2-Way Calendar Sync | One-way only — Cozi pushes to Google, but Google changes don't come back. Daily source of confusion. | Full 2-way sync with Google Calendar and Apple Calendar per parent. Changes anywhere propagate everywhere instantly. | P0 |
| Private Calendars | No privacy — all family members share one account and see everything. | Each parent has a private calendar. Shared household view merges both. Kids can't see parent-only events. | P0 |
| Conflict Detection | None. You discover conflicts manually. | Kin surfaces conflicts proactively — 'You and your partner are both booked Thursday 5pm.' Suggests resolutions. | P0 |
| Far-Future Events | Free tier locked to 30-day window — caused mass user exodus in 2024. | No artificial limits. All plans see full calendar history and future. This is table stakes. | P0 |
| Shared Grocery List | Real-time sync — whoever is at the store checks items off. Loved by users. | AI-generated from weekly meal plan. Real-time sync. Smart recurrence for staples. Checked items auto-sort to bottom. | P0 |
| To-Do Lists | Shared lists with manual sorting. No priorities, no grouping that actually works. | Shared household to-do + private per-parent lists. AI can create tasks from conversation. Priority tagging. Smart grouping. | P0 |
| List UX Polish | Checked items stay in place, can't bulk-delete, headings don't group. Friction on every use. | Checked items auto-sort to bottom. Bulk-clear completed. Drag to reorder. Headings are real groups. | P1 |
| Meal Planning | Recipe box + basic meal scheduling. Not AI. Not budget-aware. | AI-generated 7-day meal plan. Budget-aware (works within household food budget). Preference-aware per family member. | P0 |
| Recipe → Grocery Push | Recipes auto-add ingredients to shopping list. Users love this. | Same — but smarter. Deduplicates across multiple recipes. Groups by store section. Skips items already in pantry. | P0 |
| Meal Feedback Loop | None. App never learns what you liked or hated. | 'How was dinner?' rating after each meal. Feeds future suggestions. Family favorites learned over time. | P1 |
| AI Chat Interface | None. Zero AI. App waits for manual input on everything. | Kin AI chat is the primary interface. Ask anything, get household-aware responses. Persistent family memory across sessions. | P0 |
| Proactive Suggestions | None. Cozi never initiates. | Kin surfaces insights unprompted: budget alerts, schedule conflicts, meal suggestions, date night windows, pet reminders. | P0 |
| Sunday Family Briefing | None. | Weekly push notification: week ahead, meals planned, budget status, anything flagged. One notification, full picture. | P1 |
| Dual Parent Profiles | Single shared account. No individual privacy. No AI per person. | Each parent has a private Kin profile — private AI chat, private goals, private calendar. Unified household layer. | P0 |
| No Ads / No Data Selling | Free tier is ad-supported. Common Sense Privacy gave Cozi a 'Warning' rating for data practices. | Paid-only from day one. No ads. No data selling. Privacy is a feature, not fine print. | P0 |
| Premium UI | Dated — looks and feels like 2015. Users note family members resist using it. | Dark premium UI. Clean, modern, warm. Designed so both partners actually want to open it. | P0 |
| Kids Profiles | Basic — adds kids to calendar only. | Full kid profiles: school schedule, activities, meal preferences, appointments. Kin knows your kids. | P0 |
| Pet Profiles | Not available. | Vet appointments, medications, grooming, feeding schedule. Kin knows Buddy. | P0 |
| Budget Tracking | Not available. | Shared household budget. Category breakdown. Manual entry in MVP. Bank sync in Phase 2 (Plaid). | P0 |
| Date Night Suggestions | Not available. | Finds windows when both parents are free. Budget-aware. Suggests based on preferences. | P1 |
| Apple Watch Alerts | Not available. | Per-parent Watch notifications. Right message, right wrist, right time. | P2 |

# Section 2 — 2-Way Calendar Sync: Full Implementation Spec

This is the single most complained-about technical gap in Cozi. It is also the feature that makes Kin's calendar layer actually trustworthy. Build it correctly from the start.

## 2.1  Why 2-Way Sync Is Non-Negotiable

Cozi's one-way sync means: if your partner adds an event in Google Calendar, Kin doesn't know about it. If you edit an event in Apple Calendar, Kin shows the old version. If a school adds an event to the shared Google Calendar, Kin misses it. The family's source of truth becomes fragmented across apps.

2-way sync means: any change made anywhere — in Kin, in Google Calendar, or in Apple Calendar — propagates to all other sources automatically. Kin becomes the authoritative family hub because it's always current.

## 2.2  Sync Architecture

Each parent connects their own external calendar. Parent 1 may use Google; Parent 2 may use Apple. Both sync into Kin. Kin merges both into the shared household view.

| Step | What Happens | How It Works | Notes |
| --- | --- | --- | --- |
| 1 | Parent connects calendar | OAuth 2.0 flow — Google or Apple sign-in. Kin requests calendar read/write scope. Token stored securely in Supabase per parent profile. | One-time setup per parent. Token refreshes automatically. |
| 2 | Initial import | Pull all events from connected calendar into Kin's database. Store external event ID alongside Kin event ID for deduplication. | Import last 6 months + all future events on first sync. |
| 3 | Outbound: Kin → External | When a user creates/edits/deletes an event in Kin, push the change to their connected external calendar via the calendar API. | Use external event ID to update the correct event. Handle API errors with retry queue. |
| 4 | Inbound: External → Kin | Poll external calendars every 15 minutes for changes (Google) or use push notifications via Google Calendar webhook for real-time updates. | Apple Calendar uses CalDAV — poll every 15 min. Google supports push webhooks for faster sync. |
| 5 | Conflict resolution | If the same event is edited in both Kin and the external calendar before sync, last-write-wins. Surface a conflict notice to the user if timestamps are within 5 minutes. | Edge case — handle gracefully, don't crash. |
| 6 | Merge into household view | Both parents' synced calendars are merged in the Kin household layer. Color-coded by parent. Conflict detection runs on the merged view. | This is the family calendar the household sees. |

## 2.3  Google Calendar Implementation

- Use Google Calendar API v3

- OAuth 2.0 with scope: https://www.googleapis.com/auth/calendar

- Webhook push notifications: POST to /google/calendar/webhook in Kin backend — triggers immediate sync when Google detects a change

- List events: GET /calendars/{calendarId}/events with syncToken for incremental updates after initial import

- Create event: POST /calendars/{calendarId}/events — returns Google event ID, store in Supabase

- Update event: PUT /calendars/{calendarId}/events/{eventId} using stored Google event ID

- Delete event: DELETE /calendars/{calendarId}/events/{eventId}

- Handle 410 Gone on syncToken — do a full resync

## 2.4  Apple Calendar (iCloud) Implementation

- Use CalDAV protocol — Apple does not provide a REST calendar API

- Library: use 'tsdav' (npm) — TypeScript CalDAV client that handles iCloud auth

- Auth: Apple-specific OAuth or app-specific password — prompt user to generate one in Apple ID settings

- Sync strategy: poll every 15 minutes using CalDAV REPORT request with time range

- Event format: iCalendar (.ics) — parse with 'ical.js' (npm) to extract event data

- Write events: HTTP PUT of .ics to the CalDAV endpoint

- Delete events: HTTP DELETE to the event's CalDAV URL

- Note: Apple does not support webhooks — polling is the only option

## 2.5  Database Schema for Sync

Add these fields to the Supabase events table:

- external_id — the Google event ID or CalDAV UID

- external_source — 'google' | 'apple' | 'kin' (origin of the event)

- external_calendar_id — the specific calendar within the provider

- last_synced_at — timestamp of last successful sync

- sync_status — 'synced' | 'pending' | 'error'

- owner_parent_id — which parent this event belongs to (for privacy layer)

- is_shared — boolean, whether this event shows in household view

## 2.6  Privacy Rules for Synced Events

This is Kin's structural moat — sync must respect the dual-profile architecture:

- Events synced from Parent 1's Google Calendar → visible to Parent 1 only by default

- Parent 1 can explicitly mark any event as 'shared' → appears in household view

- Household-created events → synced to both parents' external calendars automatically

- Kids' events → always shared, synced to both parents' calendars

- Never expose one parent's private events to the other — this is the core promise

## 2.7  Conflict Detection Logic

Run conflict detection on the merged household view after every sync:

- Flag any two events where both parents are required and times overlap

- Flag any event that conflicts with a scheduled meal prep time

- Flag any event on a date with an existing kids' commitment (pickup, activity)

- Surface conflicts in the 'This Week' tab and via push notification

- Suggestion engine: when a conflict is found, propose 3 resolution options via Kin AI chat

# Section 3 — Build Order for Claude Code

Follow this sequence exactly. Each step produces something testable before moving to the next.

| # | Build | Acceptance Criteria | Est. Effort |
| --- | --- | --- | --- |
| 1 | Dual parent auth + profiles | Two separate parent accounts can sign up, each with private profile. Partner invite flow works. Both profiles link to shared household. | Day 1–2 |
| 2 | Kin AI chat (core) | User can chat with Kin AI. Kin knows the family context (names, kids, pets). Persistent memory across sessions via Supabase. | Day 2–3 |
| 3 | Google Calendar OAuth + 2-way sync | Parent can connect Google Calendar. Events pull into Kin. Events created in Kin appear in Google. Edit in either app syncs both. Webhook registered. | Day 3–5 |
| 4 | Apple Calendar (CalDAV) sync | Parent can connect iCloud Calendar. Events sync both directions on 15-min poll cycle. iCal format parsed and stored correctly. | Day 5–7 |
| 5 | Household calendar merge + conflict detection | Both parents' calendars visible in merged household view. Color-coded by parent. Conflicts flagged in UI and surfaced in Kin AI chat. | Day 7–8 |
| 6 | Shared grocery list + to-do lists | Grocery list real-time syncs between both parents. Checked items auto-sort to bottom. Private to-do list per parent. Household to-do shared. | Day 8–9 |
| 7 | Meal planning + recipe → grocery | Kin AI generates 7-day meal plan. Budget-aware. Ingredients auto-push to grocery list with deduplication. Recipe viewable in-app. | Day 9–11 |
| 8 | Budget dashboard | Household budget dashboard. Manual transaction entry. Category breakdown. Both parents can log spending. Shared view of household totals. | Day 11–13 |
| 9 | Kids + pet profiles | Full kid profiles with school schedule, activities, meal preferences. Pet profiles with vet, meds, grooming. All feed into Kin AI context. | Day 13–15 |
| 10 | Stripe billing + 7-day trial | Starter ($29) and Family ($49) plans. 7-day free trial, no credit card required. Stripe Customer Portal for self-serve management. | Day 15–16 |

# Section 4 — Key Technical Notes for Claude Code

Stack Reminder

- Framework: Next.js (web) + React Native (mobile — Phase 2)

- Database: Supabase (Postgres + Auth + Realtime)

- Styling: Tailwind CSS — dark premium theme

- Payments: Stripe (web) + RevenueCat (mobile, Phase 2)

- AI: Anthropic Claude API (claude-sonnet-4-20250514) — all Kin AI responses

- Calendar: Google Calendar API v3 + CalDAV (tsdav) for Apple

- Hosting: Vercel

Privacy Architecture Rules

- Every database row with user data must have a parent_id foreign key

- Row-Level Security (RLS) in Supabase enforced on every table — parent can only read their own rows

- Household-shared data (grocery list, budget, kids) has household_id — both parents can read/write

- Private data (personal calendar events, AI chat, wellness goals) — parent_id only, never exposed to partner

- Never log private AI chat content to shared tables

UX Standards — Beat Cozi's Complaints

- Checked list items: auto-sort to bottom on check. Never require manual reordering.

- Bulk actions: always support multi-select + bulk delete/complete on lists

- Calendar: no artificial date range limits — show past and future without paywalls

- Notifications: per-parent targeting — Parent 1 and Parent 2 get different, relevant alerts

- Onboarding: lazy intake — Kin learns through conversation, not upfront forms

- Empty states: always show what Kin can do when a section is empty — never a blank screen

Environment Variables Needed

- ANTHROPIC_API_KEY — Claude API

- GOOGLE_CLIENT_ID + GOOGLE_CLIENT_SECRET — Google Calendar OAuth

- NEXT_PUBLIC_SUPABASE_URL + SUPABASE_SERVICE_KEY — database

- STRIPE_SECRET_KEY + STRIPE_WEBHOOK_SECRET — billing

- APPLE_CALDAV_BASE_URL — iCloud CalDAV endpoint

Kin Technologies LLC  ·  kinai.family  ·  Confidential

This document is intended for use with Claude Code. Treat all product details as confidential.